**MnM Meeting Log**

**30/08**

AM

* Discussed project spec and brainstormed ideas on how to divide tasks
* Made a start on documentation; Risk Assessment (MJ), ERD/XML (Leon & Kester), Jira (Brendon, Olly & Naym)

Midday

* Went over documentation and discussed
* Deciding what pages to work on (home page, about us, places to go, screens, header, classifications page)
* Discussing basic CSS jobs (colours, fonts and general layout)

PM

* Olly Classification, MJ About Us, Leon/Naym Header and Footer, Brendon Places To Go, Kester Screens

**31/08**

AM

* Reviewing work from previous day
* Discussing the remaining pages
* Brainstorming visual layout certain pages
* Remaining pages; Screens, Opening times, Getting there, Discussion board, Current release, Future Release, Movie board, Ticket booking, Payment and Contact page.

Midday

* Brendon discussion board, Kester CSS, Leon contact us, Olly Getting there, Naym Opening times
* Checking on everyone’s progress
* Troubleshooting APIs

Afternoon

* Pushed most completed pages
* Fixed merge issues
* Installed new dependencies
* Reviewed each other’s code.

**01/09**

AM

* Progress check
* Pushed and merged
* Kester CSS, Naym opening times, Brendon discussion board, Leon Contact Us and Olly How To Get There

PM

* Pushed everything
* leon and olly moved on to backend work with payment page

**02/09**

AM

* Longer meeting to discuss progress
* Decided to all focus on the backend
* Most pages built by this stage

PM

* Ended first sprint
* discussed more about backend-frontend connection

**05/09**

AM

* Began sprint 2
* Kester completed listing gallery api and the fetch

PM

* Kester moved on with more css
* Brendon completed backend for discussion with just frontend fetch
* Leon and Olly completed payment page and began implementing stripe

**06/09**

AM

* Everyone had work to be getting on with from yesterday
* Olly taken the lead and Leon taken over frontend on Brendon’s discussion fetch issue

**07/09**

Am

* Leon has gone back to working on the payment page with olly and Brendon trying discussion more
* Kester nearly done all css

**08/09**

AM

* Leon jumped back on the discussion with Olly
* Brendon went to complete the about page css
* Kester began some documentation for the erd.

**09/09**

AM

* Attempted to view all website and fix any small changes
* Prepared for presentation.